# PROJECT_CONTEXT

Last Updated: May 2026

PROJECT

Placement Portal V2

Repository: placement-portal-v2-by-shrey

Tech Stack: React TypeScript Vite TanStack Router Supabase PostgreSQL

CURRENT PHASE

Student Side Final Stabilization

Admin MVP not started yet.

CURRENT PROJECT STATUS

Overall: ~60% Complete

Student Side: ~85% Complete

Admin Side: ~0% Complete

STABLE MODULES

Authentication Profile Academics Resume Skills Dashboard Completion

COMPLETED RECENTLY

- Skills Module implemented

- student_skill_profile integrated

- Skills dashboard integration completed

- Certification removed from dashboard

- Resume validation stabilized

- Academic persistence stabilized

- Skills persistence stabilized

- Skills RLS fixed

- Structured skill tag selection implemented

KNOWN REMAINING STUDENT TASKS

High Priority

- Dashboard cleanup

- Completion engine cleanup

- UI cleanup

- Header cleanup

- Branding cleanup

- Responsive polish

Medium Priority

- Reusable summary cards

- Validation standardization

- Component cleanup

NOT YET IMPLEMENTED

Admin MVP

- Admin authentication

- Admin dashboard

- Student viewer

- Student filters

- Opportunity management

- Eligibility engine

- NOC workflow

- Analytics

IMPORTANT ARCHITECTURE RULES

DO NOT CHANGE

auth.users.id ↓ user_accounts.auth_provider_id ↓ user_accounts.user_id ↓ student_master.user_id

This ownership chain is critical.

ACADEMIC ARCHITECTURE RULE

Current implementation intentionally stores:

current_institute_name current_branch_name

while:

institute_id degree_id branch_id

remain NULL.

Do not redesign.

SKILLS ARCHITECTURE RULE

Current implementation stores:

comma-separated skill values

inside:

student_skill_profile

Normalization postponed intentionally.

NORMALIZATION ENGINE

Already exists in a separate tool/project.

Future usage:

- Branch normalization

- Degree normalization

- Eligibility filtering

- Opportunity matching

- Analytics

Will later become:

Admin Eligibility Engine

Do NOT rebuild from scratch.

NEXT PHASE

Admin MVP

Planned order:

- Admin Authentication

- Role-Based Access

- Admin Layout

- Student Viewer

- Student Filters

- Opportunity Creation

- Eligibility Engine Basics

- Resume Viewer

- Academic Viewer

- NOC Workflow Foundation

INSTRUCTIONS FOR FUTURE AI CHATS

Do NOT redesign architecture.

Do NOT redesign database.

Do NOT regenerate routeTree unless absolutely necessary.

Do NOT modify ownership mapping.

Do NOT introduce Redux/Zustand.

Reuse existing implementation patterns.

Provide exact file names and exact code locations because project owner is not a programmer.